## Slide 1
PLAN-DEFENSE COUNCIL · STANDARD TIER (D56)
Pre-Public Maintenance
The last sweep before the repo goes public
Feature 008-pre-public-maintenance Scope 6 items · 5 owner piles
Load-bearing invariant no council/workforce gate semantics change (FR-015)
Deck: overview.md + technical.md · Prepared by Session A deck-prep (Sonnet, D18)

## Slide 2
WHAT THIS DECK DEFENDS
A bounded maintenance sweep, not a feature
008 is the pre-public maintenance sweep the repo needs after 007 shipped the OSS front door — and before the D73 visibility flip makes the repo public.
Six ripe items from the docs/90 “Actionable-now” cluster (D84):
▸ US1 / P1 clone-free install — I-32
▸ US2 / P2 whole-feature conformance checker — I-11
▸ US3 / P3 four latent-defect hardenings — I-23 · I-26 · I-29 · I-31
EVERY ITEM IS
▸ Explicitly additive
▸ Bounded & pre-scoped
▸ Independently testable
▸ Gate-semantics-neutral
▸ Zero new third-party deps
008 · Pre-Public Maintenance — Plan Defense
02

## Slide 3
WHAT WE'RE BUILDING & WHY
Three rough edges an outsider would hit
I-32
Clone-free install
Today every install.sh is a pure local cp -R with no acquisition step — 007's README quickstart is only half-runnable for someone who hasn't already cloned the whole repo. Add one reviewable, pinned-ref command.
I-11
Conformance checker
The only checks that exist are per-artifact. Nothing validates a whole specs/NNN-feature/ dir against the docs/contracts/ schema set — so drift is caught by human review, not by machine.
I-23/26/29/31
Four hardenings
Four latent defects — each currently unhit or silently non-blocking — that would mislead an outside adopter, contributor, or auditor once the project is public. None touches who approves anything.
008 · Pre-Public Maintenance — Plan Defense
03

## Slide 4
CHOSEN APPROACH
Additive by construction — wrap, delegate, edit in place
Wrap, never replace
bootstrap.sh adds a fetch step in front of each extension's unchanged install.sh (D45). Idempotency & additivity inherited for free.
Delegate, never duplicate
check-conformance.py shells out to the 3 existing validators for their artifacts; direct-checks the remaining 6 docs/contracts/ schemas (FR-008).
Surgical, graph-confirmed edits
Four hardenings are single-site edits at graph-verified locations, each landing with a both-branch committed fixture — two exceptions surfaced honestly (§7).
Nothing new at runtime
No new pipeline phase, no new session role, no model invocation. Bash (POSIX sh) + Python-3-stdlib only — zero new third-party deps.
008 · Pre-Public Maintenance — Plan Defense
04

## Slide 5
REJECTED ALTERNATIVES
What we deliberately did not do (I-32 & I-11)
Alternative | Why rejected
curl ¦ bash opaque pipe as the primary install path | The exact blind-pipe posture the spec's Edge Case flags — kept only as an optional convenience line, never sole instruction
GitHub-release tarball + checksum/signature pinning | Strongest supply-chain posture, but needs release infra the pre-public repo lacks; over-scopes a sweep. Pinned-ref leaves room to add later
Fork the local install logic into bootstrap.sh | Violates additivity/DRY — a second installer to keep in sync, the exact divergence class I-23 fixes elsewhere in this feature
A new tools/ or scripts/ home for the checker | Repo has no such dir; convention is extensions/*/. A new top-level home for one script over-scopes
Re-implement profile/categorization/skill checks in the checker | Rejected by FR-008 — duplication invites the manifest-vs-block divergence I-23 fights; delegation keeps one source of truth
Full 7-row list — including “replace the local install.sh” and “revive the M0 fixture-coupled verifier” — in technical.md §2.
008 · Pre-Public Maintenance — Plan Defense
05

## Slide 6
ARCHITECTURE & DATA FLOW — E1
bootstrap.sh clone-free install (I-32)
State machine absent → acquired (temp) → installed (target) → temp cleaned
1 READ
<extension-name>, optional <target-repo-dir> (default .), optional --ref <pinned-ref>. Writes nothing yet.
2 FETCH
Shallow, blobless, sparse git clone --depth 1 --filter=blob:none --sparse against the pinned ref → temp dir. Falls back to codeload tarball. Target repo untouched.
3 DELEGATE
Invokes the extension's own unmodified install.sh <target>. The load-bearing additivity guarantee (D45): bootstrap writes nothing the local installer wouldn't. The write here is the existing install.sh — unchanged.
4 CLEANUP
Temp dir removed on exit, including failure paths.
No model session appears anywhere in this pipeline.
008 · Pre-Public Maintenance — Plan Defense
06

## Slide 7
ARCHITECTURE & DATA FLOW — E2 + US3
check-conformance.py (I-11) & four surgical edits
check-conformance.py — read-only, mutates nothing
▸ Delegate reads the 3 validators' verdicts (exit code + stderr), never their source (FR-008)
▸ Direct-check 6 remaining contracts read from docs/contracts/*.md itself — not the deferred M0 fixture (FR-005)
▸ Carve-out D50 meta-feature rule-5 honored, not flagged as drift
▸ Output deterministic verdict; one <artifact>·<rule> line per nonconformance; exit 0 / non-zero
▸ Self-test embeds _self_test(), mirroring validate-profile.py's shape
Four surgical hardenings (US3) — each a single-site edit
Item | Site & fix
I-23 | git/install.sh manual block + full-manifest guard (FR-011)
I-26 | augment_merge.py L120: strip trailing #… before dequote()
I-29 | council SKILLs: record extensions/council/ @ <sha> provenance
I-31 | implement-parallel: gitignored-only output writes artifact: null
All four additive & gate-semantics-neutral (FR-015); performed by the edited file itself the next time it runs.
008 · Pre-Public Maintenance — Plan Defense
07

## Slide 8
STRUCTURE & GRAPH IMPACT
Independently verified against graph.json (4863 nodes · 5788 edges)
GRAPHIFY-VERIFIED, NOT RESTATED FROM PROSE
▸ validate-profile.py — degree 27 pattern-to-follow for the checker; only a runtime shell-out is added, no source edge
▸ parse_hook_commands() — degree 4 I-26's fix is scoped entirely inside this node's body
▸ dequote() — degree 4, three callers strip must happen before the call, inside parse_hook_commands() only — never inside dequote()
▸ print_manual_block() — collision! multiple same-named nodes; unqualified lookup resolves to deck-render's copy, not git's — I-23 targets git/install.sh only
SHARED / MUTABLE — never in one parallel wave
▸ docs/90-DECISIONS-AND-IDEAS.md all six close-outs land here — serialize (FR-016)
▸ git/extension.yml + install.sh manifest & manual block move in lock-step, one task
▸ README.md quickstart I-32 doc target — serialize if anything else touches it
▸ .specify/extensions.yml mirror reinstall risks manifest↔mirror drift — re-sync as separate commit
008 · Pre-Public Maintenance — Plan Defense
08

## Slide 9
RISK REGISTER
Top risks and their mitigations
Risk | L | I | Mitigation
Clone-free fetch invites a “blind pipe-to-shell” posture | Med | Med | Default is the reviewable two-step form vs. a pinned ref; one-liner secondary. Checksum/signature pinning deferred — flagged open for council
docs/90 close-out is a single shared append target hit by all six | High | Low | By design (FR-016 same-session close); append-only. Collision watch flags it — close-out runs serialized, never in a wave
git-ext manifest / manual-block re-divergence on a future hook | Med | Med | FR-011 guard generalized to the full manifest; H1 requires proving the guard FAILS on the current pre-fix state
I-26 strip touches dequote()'s shared call site (2 other callers) | Low | Med | Scoped to strip before dequote(), inside parse_hook_commands() only — but no fixture proves the other two callers (see §7)
Pinned --ref default goes stale at the D73 visibility flip | Med | Low | Transport / pin wording explicitly flagged “open for council” in research R1
008 · Pre-Public Maintenance — Plan Defense
09

## Slide 10
COST & COMPLEXITY
Bounded AI-assisted review, then a pre-scoped batch
SESSION LEDGER (D18 MODEL POLICY)
Deck-prep
1 Sonnet (this one)
Council — standard tier (D56)
5 members + 1 consolidated peer critique + 1 Opus chairman = 7
Triage
1 Opus (judgment role, D18)
Implementation
Sonnet; count resolves at /speckit-tasks (not yet generated)
Testing
1 Sonnet tester (single-dispatch)
COMPLEXITY DRIVERS — NONE BEYOND BASELINE
▸ Zero new third-party dependencies
▸ No new pipeline phase or session role
▸ No gate-semantics change (FR-015)
▸ Empty Complexity Tracking table — no Constitution violations
▸ Only real driver: scheduling, not architecture — the shared-file collision surface requires serialized task ordering
008 · Pre-Public Maintenance — Plan Defense
10

## Slide 11
TESTABILITY — THE HONEST SCORECARD
3 of 10 Success Criteria carry a committed both-branch fixture
3 / 10
Committed automated
both-branch fixtures
SC-004 · SC-006 · SC-007
1
Partial (harness re-run;
no-dup is a design property)
SC-005
6 / 10
Manual-verification-only
per plan's own structure
SC-001/2/3 · 008/9/10
The honest framing: most manual-only criteria are inherently hard to fixture — a live council round, a live implement-parallel run, a true first-time-outsider install. But that means their guarantees rest on the quickstart being run by a human, not on a regression suite that fails loudly on a future break.
008 · Pre-Public Maintenance — Plan Defense
11

## Slide 12
TWO GUARDS, ONE REAL GAP
The round-1 lesson: a guard that can only ever pass proves nothing
✓ I-23 divergence guard — falsifiable
H1's contract explicitly requires the guard to FAIL on the current pre-fix manifest/block state (proving it's real) and to PASS post-fix.
Genuinely both-branch. Directly answers the round-1 lesson.
△ I-26 inline-comment strip — a gap we own
The fixture set proves the strip works across whitespace variants — but dequote() has two other callers (parse_shell, resolve_target).
No committed fixture exercises them to prove the edit didn't regress the two other call sites. Same shape of gap round-1 found from two lenses.
008 · Pre-Public Maintenance — Plan Defense
12

## Slide 13
WHAT “DONE” LOOKS LIKE
And the two things we ask the council to weigh
DEFINITION OF DONE
▸ A newcomer installs one piece with a single copy-pasted command — no separate clone step
▸ The checker can be pointed at any feature's dir and says pass or fail, naming exactly what's wrong
▸ Four previously-silent problems stop happening
▸ docs/90 shows all six I-rows closed — one clean step from the D73 public flip
OPEN FOR COUNCIL
▸ Transport & pin wording the two-step vs. one-liner posture and the pinned-ref default at the visibility flip (research R1)
▸ The I-26 fixture gap is proving the two other dequote() callers unaffected in-scope for this sweep, or a documented follow-up?
008 · Pre-Public Maintenance — Plan Defense
13

## Slide 14
ROUND-1 OUTCOME · DECISION RECORD
The council convened — and every suggestion was resolved.
1
Blocking
13
Strong
10
Consider
24
Resolved
▸ Applied R1-S01–S17, S19–S24 accepted suggestions committed into plan.md
▸ One blocking suggestion forced a single revision + a chairman-only delta check (FR-010) — all resolved
▸ Every suggestion got exactly one disposition with reasoning (D13.5), append-only in the decision record
Source: specs/008-pre-public-maintenance/council/decision-record.md